## Slide 1: A Delegated Management Model to Improve Water Supply Delivery within Informal Settlements:
Lessons learned from Nyalenda, Kisumu.
Alain MOREL
Sr Water and Sanitation Specialist
WSP-Africa The World Bank
Nairobi, Kenya – AFRICITIES - 18 - 22 September 2006
Notes: A Delegated Management Model to Improve
Water Supply Delivery within Informal Settlements:
Lessons from Nyalenda - Kisumu

## Slide 2: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 3: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 4: Existing Water Supply Situation
Non-formal spaghetti network.
The company lacks resources and capacity to expand network into the informal settlements.
Numerous illegal connections resulting in unattended leakages and high UFW.
Water is unhygienic due to pipe busts, resulting in high level of water borne diseases.
Mobile meters causing problems in metering and billing.
Metered Connections
Illegal Connections
Spaghetti Network
Notes: Explain mobile meters

## Slide 5
Water contamination risks

## Slide 6: Unaccounted for Water

## Slide 8: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 9: Sub-delegated management model
Utility sells bulk water to a community private operator
The selected operator acts as agent for utility
  Connect customers
  Operate subnetwork
  Collect revenue
  Fixe leaks
Performance-based contract
Profit-making social enterprise
Reduced Tariffs/Fees
The proposed concept

## Slide 10
600m
Utility network
Bulk supply, metered
Secondary branch Private master operator
Household Meter Chambers
Notes: Project reaches 1/5 of the population of Nyalenda or approximately 50,000 people
This a completely new model for extending services into the informal settlement. The utility is subcontracting a private operator to manage the extension of water services into the difficult context of the informal settlements.
Doing so attempts to find away to deal with the constraint of service delivery into the slums.
As opposed to the traditional way of laying network and having the utility managing it.

## Slide 11: Expectations
Increase access to safe water
Reduce unaccounted for water (UFW)
  Less illegal connections
  Less vandalism
  Less unattended leakages
Decrease price for the consumer
Increase revenue collection for the utility
Pilot and refine a model for serving the urban poor in a sustainable manner

## Slide 12: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 13: Nyalenda, Kisumu
Nyalenda
Water Services Coverage
Notes:   Third largest city
  Nyalenda is the largest informal settlement
  Population is 50,000 people

## Slide 20: Benefits to the consumer
 | Old Charges
Household meter rents | 150 per month
Household meter deposit | 1800
Household connection fees | 4000
Cost of water to end consumer | 2.00 per 20 liter container.
All figure in KES
New Charges
70 per month
1000 (refundable)
1500
65/m3 i.e. 1.30 per 20 liter container
Notes: With these fees for the master operator, we were able to lower the costs of water and connections to the end consumer
Comparison
Community will be paying less for individual piped connections

## Slide 21: Beneficiaries
60 connections
Majority selling water
Estimated 1,460 people (37% of pop.) accessing water on Lines 1 & 2 (Aug ’06)
Notes: 30% of coverage area

## Slide 22: Beneficiaries
60 connections over 8 months
   The connection pace is slow but constant
Average monthly consumption is 30 m3
   The consumption per connection is much higher than expected during the project design (4 to 5 times more)
The big majority of connected households are reselling water
   One connection serves on average 33 persons
Estimated 2,000 people (50% of pop.) is accessing water through the new system after 8 months operation
Notes: 30% of coverage area

## Slide 23: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 24: Challenges and Constraints
Community under informed and unaware of the project
Create larger team within the utility
Subcontract the works
Engage management for stronger supervision
Community consultation
Communication Strategy Workshop
Outreach: Radio, posters, and one-pagers
Development of a marketing campaign
Reduce cost for connection
Develop an OBA mechanism
Set performance targets in the contract
Develop access to microfinance
Poor technical quality of the works
Slow pace for new connections
Notes: Since this is a pilot project, KIWASCO was on a huge learning curve, attempting to implement a model in a way they had never done before.
As a result, it isn’t a surprise that we faced some bottlenecks and constraints in implementing the project. Highlighting a few:

## Slide 25
Inadequate applications for master operator position
Start a dialogue with parties
Include illegal connections in the master operator agreement
Enforce penalties for front-line workers
Transfer existing connections to MO line
Extend application preparation time
Include master operator details in the outreach strategy
Reformat MO application form
Guidance for O&M
MO capacity building course
Work on MO financials
Corruption and illegal connections
Unanticipated costs and operational details
Challenges and Constraints
Notes: MOs can be a CBO or an individual.
Separate problems from solutions clearly for following purposes.
Corruption/illegal connections/Developed from McK, misconceptions of community
There were already twelve illegal connections on the first two lines
Several accusations of front-line worker corruption were levied by the committee
Talking about corruption and illegal connections in all aspects of communication, when interviewing and selecting the MO, when speaking with the committee, was included in the propaganda for the project. The MD when speaking at the meeting co-hosted with the committee told the community that “when someone makes an illegal connections they are stealing your water.”
Design of network, creates incentives to the end consumer to report illegal connections
Corruption
lack mechanisms that allow them to quickly identify and penalize such workers.
an anti-corruption campaign. After major incidents, the CRO attaches notices to customers bill informing them about the incident, what is corruption etc. These notices get posted on the notice board at KIWASCO which sits where customers pay

## Slide 26: Agenda
What is the problem?
The proposed concept of sub-delegated management
The experience of Nyalenda, Kisumu
Challenges and constraints
Key lessons learned

## Slide 27: Project Design
Customers
Anticipate need for different levels of service and consumption
Minimize risk at all levels by encouraging prepayments
Master Operators
CBO MOs have to clearly identify the operating team
Support MOs through technical & business capacity building
Utility
Broaden partnerships with other actors
Consider lengthening duration of MO contracts to increase confidence
Integrate microfinance /OBA component to help connecting
Lessons learned

## Slide 28: Communication
Utility has to create and implement a communication strategy in early stages
Marketing strategy is crucial to build confidence in the new system
  Segment target groups
  Use opinion leaders
Utility has to set service agreements with MOs
  Frequency of communication
  Response time
Lessons learned

## Slide 29: Management
Engage front-line staff (i.e. meter readers)
Hard stance on illegal connections/leaky pipes
Provide extra human resource support (esp. in early stages)
Clarify policy for transferring customers
Ensure transparent & fair MO selection
Formalize an MO performance evaluation
Lessons learned

## Slide 30: Thank You !
Notes: A Delegated Management Model to Improve
Water Supply Delivery within Informal Settlements:
Lessons from Nyalenda - Kisumu